**REQUEST FOR EXPRESSION OF INTEREST**

**Ministry for Communities, Territories and Infrastructure Development of Ukraine**

**Housing Repair for People’s Empowerment Project (HOPE)**

**Third-Party Monitoring Agency (TPMA).**

**Consultancy Services – Firms Selection**

**Country:** Ukraine

**Project:** Housing Repair for People’s Empowerment Project (HOPE)

**Assignment Title:** Consulting Services of the Third-Party Monitoring Agency (TPMA)

**Project ID No.:** P181200

**Reference No.:** HOPE-C3-01

Ukraine has received financing from the International Bank for Reconstruction and Development (the "Bank" or IBRD) for the implementation of the project “Housing Repair for People’s Empowerment Project (HOPE)" (the "Project") and intends to use part of these funds to make eligible payments for the consulting services for which this Request for Expression of Interest has been issued.

The consultancy services (hereinafter referred to as the "Services") shall comprise Consulting Services of the Third-Party Monitoring Agency (TPMA) for the purposes of the Project. Detailed information on the scope and duration of Services is provided in the attached Terms of Reference.

The Ministry for Communities, Territories and Infrastructure Development of Ukraine invites eligible consulting firms (the "Consultants") to express their interest in providing the Services. Eligible Consultants shall provide information confirming that they have the qualifications and experience required to perform the Services. The shortlisting criteria are::

**Required:**

* Proven general experience in auditing, monitoring or supervising large-scale projects within the period since January 1, 2014;
* Proven experience (at least two substantially completed similar contracts/assignments) in projects involving the monitoring and evaluation of results, social and environmental consequences, collecting feedback from beneficiaries, etc., preferably in Ukraine, within the period 2017-2023.
* Adequate local capacity and staffing to carry out Project tasks.

**Desirable**:

* The experience in the Projects funded by International Financial Institutions.
* The experience in auditing, monitoring, or supervising large-scale government projects.
* Broad international experience and experience in the Region[[1]](#footnote-1);

Key Experts will not be evaluated at the shortlisting stage.

To define the capabilities and experience of consultancy firms wishing to be shortlisted, the following information should be included in the expression of interest:

* Description of the company, its organization and personnel;
* Description of experience in the execution of similar tasks over the last seven years, including locations of their execution. The information provided for each project should include at least:
  + Project title;
  + Role of the firm in the contract;
  + Presence of affiliated or parent firms and their respective roles;
  + Location of services, commencement date and completion of services;
  + Cost of services;
  + Client’s name;
  + Source of funding, objectives, and brief description of the project;
  + Performed functions and tasks.

Consultants may associate with other firms to enhance their qualifications, but should indicate clearly whether the association is in the form of a joint venture and/or a sub-consultancy. In the case of a joint venture, all the partners in the joint venture shall be jointly and severally liable for the entire contract, if selected.

The attention of interested Consultants is drawn to Section III, paragraphs, 3.14, 3.16, and 3.17 of the World Bank’s Procurement Regulations for IPF Borrowers for Goods, Works, Non-Consulting and Consulting Services, dated November 2020, setting forth the World Bank’s policy on conflict of interest.

Selection of a Consultant will be performed in accordance with Quality and Cost-based Selection method (QCBS) following IBRD Procurement Regulations.

EoIs (that shall not exceed 40 pages) in English language must be delivered to the following e-mail: [HOPE@mtu.gov.ua](mailto:HOPE@mtu.gov.ua) with the subject: **“HOPE-C3-01 Consulting Services of the Third-Party Monitoring Agency (TPMA)”** by **16:00 (Kyiv Time) September 10, 2024.**

Further shortlisted Consultants will be invited by the Client to submit their Technical and Financial Proposals in response to the Request for Proposal (RFP).

Additional information can be obtained during office hours from 09.00 to 18.00 (Kyiv time) at the e-mail below.

[HOPE@mtu.gov.ua](mailto:HOPE@mtu.gov.ua)

**Ministry for Communities, Territories and Infrastructure Development of Ukraine**

**Housing Repair for People's Empowerment (HOPE) Project**

**Terms of Reference for Consulting Services  
for the Third-Party Monitoring Agency (TPMA)**

Background

1. The military aggression of the Russian Federation against Ukraine has caused a severe civil toll, displacement of millions of people, large-scale and severe destructions of buildings and enterprises as well as damage to the industry and economy. According to the International Organization for Migration, as of the end of October 2023, about 3.7 million Ukrainians were internally displaced within the country. Among the internally displaced persons (IDPs), 60 percent are women, and almost half of the IDPs aged 18 to 64 have no income.
2. To assess the losses and damage caused by the Russia’s invasion, the Government of Ukraine, the World Bank Group, and the European Commission, in cooperation with development partners had the Rapid Damage and Needs Assessment (RDNA3). As of December 31, 2023, the direct damages reached USD 152.5 billion. The total damage in the housing sector is assessed at over USD 55.9 billion, this is almost 11 percent more than in February 2023. Almost 86 percent of the damaged housing is multi-family residential buildings. Three fourths of the total damaged housing stock are the partly damaged buildings. Where 880,528 units are estimated to have minor damages (up to 10 percent damage), and 679,382 units - medium damages (10-40 percent damage). The scale of the damage in the housing sector exacerbates the already existing shortage of quality, affordable, and safe housing in Ukraine, which is a serious problem in areas with large numbers of IDPs and returnees.

Project Overview

1. To address the above issues and to respond to the challenges related to the RF’s assault of Ukraine, the Government of Ukraine, through the Ministry for Communities, Territories and Infrastructure Development (MCTID), with financial support from the Ukraine Relief, Recovery, Reconstruction and Reform Trust Fund (URTF), administered by the World Bank, is implementing the HOPE Project.
2. The Project consists of the Components:
3. *Component 1. Repair of residential units with partial damage* with thetotal estimated cost of USD 590.0 million has currently mobilized USD 210.0 million.
4. Component 1 provides funding to affected households for the emergency repair of their partially damaged residential units or single-family homes (SFH). Eligible households are owners or co-owners of SFHs and apartment units in MFBs with partial damage. Buildings with damage in common areas and/or with structural damage are excluded. Following the prioritization outlined by the GoU's Law on Compensation, applications are processed in the order received. Eligible affected households can make the request for compensation for repair of their partially damaged residential units or SFH by applying through the Unified State Web Portal of Electronic Services (Portal DIIA) or in-person at their local administrative service centers. Compensation is commensurate with the level of damage which is confirmed by local commissions which are being established to review applications and verify the levels of damage. Once approved, compensation is then automatically deposited in the applicant’s bank account for use for goods and services related to repairs.
5. Subcomponent 1.1: Repair of residential units with minor damage. This subcomponent finances repairs for residential units with minor damages in the amount of up to UAH 200,000 equivalent. Funds are disbursed against reports of incurred expenditures in the form of one-time retroactive financing, and through reimbursement of compensations made to applicants. Funds are made available to provide compensations up to UAH 200,000 for minor damages per application to eligible and prioritized households, as determined by the Compensation Law and the compensation procedure outlined in the GoU’s Resolution 381. The procedure also requires that 5 percent of the households reporting completion of repairs are verified for the use of funds.
6. Subcomponent 1.2: Repair of residential units with medium damage. This subcomponent finances medium repairs exceeding UAH 200,000. with a maximum compensation for apartment units at MFBs of UAH 350,000 and for SFHs of UAH 500,000.Under this component, additional requirements include: (1) assessment of engineering and building safety (in addition to the commission’s damage verification) to ensure no structural damage to the residential building; ii) compensation to be provided through two tranche disbursements, with the second tranche contingent on uploading of evidence of progress of works, and; iii) sample of units and houses subject to commissions’ monitoring and verification at the end of the process of repair, larger than or equal to 10 percent.
7. Under Component 1, to verify the accuracy of supporting data and ensure compliance with compensation procedures which is detailed in the Project Operations Manual (POM), an independent Third-Party Monitoring Agency (TPMA) will be contracted by the Project Management Team (PMT) at MCTID under the Project.
8. Component 2 - *Design and capital repair of partially damaged Multi-Family Buildings (MFBs)* – has been designed with the total estimated funding at USD 200.0 million, of which USD 12.0 million has been mobilized for Component 2.1. This Component is designed to be implemented in up to 5 selected territorial communities (LSGs) and consists of the following parts:
9. Component 2.1 – *Preparation of project documentation for partially damaged MFBs* - provides funding for the preparation of technical documentation for partially damaged residential buildings in selected territorial communities.
10. Component 2.2 - *Repair of partially damaged MFBs* - provides funding for the capital repair of selected MFBs for which the development of the necessary project documentation will be completed under Component 2.1.
11. Component 2.3. – *Support for integrated housing and urban recovery* - provides financial support for providing technical assistance (TA) and capacity building to the selected LSGs for the development and updating of documents and data on recovery planning.
12. Component 3 - *Project Management and Capacity Strengthening* - finances the Project management and strengthening the project implementation capacity, including the TPMA.
13. These Terms of Reference is designed to recruit a TPMA Consultancy to provide independent monitoring of the Project's Component 1 implementation at the level of Central Executive Authorities and Local Self-Government Bodies, as defined in these ToRs, POM, and Project Appraisal Document.

Objective of Assignment

1. The overall objective of this assignment for the consulting firm is to supplement the Government of Ukraine’s supervision and reporting responsibilities during the implementation of the HOPE Project and to thereby undertake verification, monitoring and periodic reporting, among others, on:
   1. compliance of Component 1 activities (compensations program) with the national legislation, fiduciary, environmental and social standards of the World Bank;
   2. eligibility of expenditures and transparency and inclusiveness of the processes through each stage of the eRestore program supported by HOPE;
   3. intermediate results and final impact on ultimate beneficiaries under Component 1 of the Project;
   4. feedback collected from various stakeholders involved, including the end beneficiaries.
2. These activities under this assignment shall result in the comprehensive assessment of the project implementation (processes) and results, as further defined in the Project Appraisal Document (PAD) and Project Operations Manual (POM). This shall include reporting on the compliance of the processes with the national legislation and the requirements of the World Bank, analysis of vulnerabilities and inconsistencies at various stages of the minor and medium repair compensation program, and the study of the social and economic impact of the project implementation for beneficiaries (including across different demographic and income groups) and communities where they reside. The Consultant shall offer recommendations on how to improve the processes and how to advance the achievement of the development objective based on the data collected and analysis performed.

Description of Services

1. To achieve the ToR objective, the Consultant shall perform a range of tasks:

Task 1: Inception Phase

1. At this stage, the Consultant shall perform the tasks as defined below and prepare sound methodology to carry out monitoring and verification activities along with a detailed monitoring and verification plan. For this purpose, the Consultant shall:
2. Review existing regulatory documents and procedures applicable to the implementation of Component 1 activities under both sub-components; Based on the reviews, the Consultant shall assess the adequacy of the existing process, compliance of local authorities with the process, and identify gaps or areas of improvement,
3. Review the World Bank's standards and guidelines applicable to the project (environmental and social risk management requirements and standards, ensuring the project sustainability, stakeholders’ engagement in the Projects during implementation, etc.);
4. Review the institutional and legal framework applicable to the Project both at the central authorities’ level and local authorities’ level;
5. Analyze the current progress of Component 1 (disbursement, efficiency of flow of funds, payment timeliness, quantitative and demographic indicators of beneficiaries, funds received, current progress in establishing local commissions at the local self-government level, analysis of a beneficiary's typical profile, beneficiary satisfactory level, current status of repairs, grievances handling procedure including detailed description of the types received (grievance, information request, complaint, verbal note) and resolution path in the course of Component 1 implementation). The grievance analysis shall also include the anonymous grievance resolution and maintenance of the GRM log for the project.
6. Develop a methodology for monitoring the implementation of Component 1 activities and processes with a detailed verification plan (including, as required, the development of questionnaires and surveys (including online forms of questionnaires if applicable), detailed business model, sampling methodology across all steps and stages of the eRestore Process, site visitation plans, plan for increased verification in municipalities with more than 5 percent ineligible expenses, check-list for conformity with environmental and social requirements, beneficiary feedback form and anticipated results);
7. Develop a clear methodology and guidance for the categorization of “Ineligible expenses”. Ineligible expenses can entail non-conformity with the Procedure at various steps of the process and thus, the Consultant shall develop a sensible definition of what constitutes ineligible expenditure across the different stages of the process with well-reasoned thresholds and exceptions (as relevant). The Consultant shall also clearly outline how the overall threshold trigger of 5 percent of ineligible expenses shall be calculated at the municipality level.
8. Develop the methodology for assessment of the project's social and economic impact on the Project beneficiaries and local communities, and respective tools.
9. Prepare templates for quarterly reports and propose a structure of the final report to agree with the Client.
10. Develop a training program, covering instructions and guidance for the staff of the Consultant to ensure (i) uniformity across project locations for the collection of data and information and procedure for monitoring and verification, and (ii) safety and compliance with security procedures during site visits.
11. The output of the Task 1 shall be an Inception Report that shall, at minimum, cover all the tasks described above.

Task 2. Monitoring Activities at Project Implementation Locations.

1. The Consultant shall work closely with all relevant stakeholders (PMT, Local Municipalities, Commissions, Beneficiaries, others as relevant) to regularly collect and update all the data, including photo verifications and checklists filled through the DIIA platform.
2. The Consultant shall undertake monitoring and verification activities as detailed in the approved Inception Report. Monitoring and verification shall be organized at the municipality level, covering all commissions that are participating in the program. Increased verification review shall be done in municipalities with over 5 percent of ineligible expenditures. A Consultant shall visit at least 10 percent of the total beneficiaries in all municipalities for direct monitoring. In case the Consultant cannot visit a location that is within a 30 km buffer zone from active hostilities and territories temporarily occupied by the Russian Federation, the Consultant shall conduct virtual monitoring. Virtual monitoring methodology shall be included in the overall methodical approach agreed at the inception stage.
3. The Consultant shall monitor and verify the following:
4. ***Operation of the commissions*** pursuant to the Procedure of Compensating through the public e-service eRecovery (yeVidnovlennia) approved by the Resolution of the Cabinet of Ministers of Ukraine No. 381 dated 21.04.2023 (hereinafter referred to as the Procedure). This shall entail the monitoring of various steps as defined in the procedure, including the damaged property verification procedure, determination and approval of compensations by the commissions, assessment of the opportunities for the intended use of funds (availability of specialized stores, submitted invoices), declined applications and reasons for their rejections.
5. ***The progress and results of the repair works*** carried out by the households as defined by the Procedure. This shall entail monitoring of various steps including, among others, timeliness and completeness of compensation`s payment to eligible households, the procurement of goods and services by the households and the disposal of debris, the completion of repair works and verification against the initial damage assessment and defining and categorizing various grievances of households for delayed repairs or reasons that enabled successful and timely completion of their activities.
6. The Consultant shall evaluate at least 10 percent of the total number of facilities under Category A and B in each participating municipality. In case the municipality is having multiple commissions, the verification of the agreed 10 percent shall be split equally between the number of commissions. The monitoring shall be performed at the households at the active restoration stage and at the ones where the works have been completed.
7. When conducting monitoring activities with the end-beneficiaries locations, the Consultant may consider inviting commission members.
8. During the monitoring, the Consultant shall assess the accessibility in every community to the information about the eRecovery program, paper submission options and awareness of local stakeholders about the grievance submission channels. Special focus shall be made on the vulnerable groups.
9. During the monitoring, the Consultant shall receive from the Commission Members and beneficiaries the feedback about the program implementation procedure and processes (issues during submission, efficiency of the processes, flow of funds, satisfaction with timing at all stages, availability of options to use the funds, grievances, etc.).
10. During monitoring, the Consultant shall monitor the observation of requirements for mitigation of negative impact on human health and environment during the performance of construction works as set in Annex 3 to the Procedure approved by Decree of Cabinet of Ministers of Ukraine from 21.04.2023 No. 381
11. In close cooperation with local authorities, the Consultant shall analyze the social and economic impact of the project implementation on the beneficiaries and local communities.
12. The Consultant shall make video and photo recordings of its monitoring visits at the Project implementation sites.
13. If significant inconsistencies leading to negative impact on the Project implementation (including abuse of the funds, delays with payment of compensation, or partial payment, violations in the procedure for application processing and defining compensation amounts, violations of mitigation requirements of negative impact on human health and environment, and other inconsistencies, others) are found by the Consultant, , they shall **immediately** notify the local commission and the Client on the violations detected. In turn, the Client may instruct the Consultant to undertake additional task, within the scope of this activity, to mitigate the risk or address the identified challenges.
14. The output of Task 2 shall be quarterly reports submitted to the Client according to the template approved by the Client in the package of the Inception Report.
15. Based on the information collected from the beneficiaries during site visits, through own analysis and observations from various reviews applicable to this assignment, the Consultant shall offer recommendations how to improve the eRecovery service and mitigate risks in future similar projects.

Task 3. Preparing Final Report

1. Upon completion of the assignment, the Consultant shall prepare a summary report, following the template agreed at the Inception Stage and summarizing the aggregated data in the quarterly reports. In addition to the aggregated data, the report shall cover identified good practices, key challenges, their mitigation and risk mitigation measures, resolution practices, and, and recommendations for similar tasks in the future. The report shall include the analysis of the overall social and economic impact of the Project implementation at the community, region, and country levels. The Final Report shall be acceptable to the Client.

Contract Period

1. The estimated period for the services provision is from 01 January 2025 to 31 December 2025. The service period may be prolonged subject to the agreement of the parties if the Project implementation period is extended.

Schedule of Outputs and Reporting

1. The Consultant shall produce the following outputs, acceptable to the Client:

|  |  |  |
| --- | --- | --- |
| **Deliverable** | **Submission Deadline** | **Payment percentage** |
| Task 1. Inception Report | Within 30 days upon contract signing | 20 |
| Task 2. Report as of end of 1st quarter 2025 | By 20.04.2025 | 15 |
| Task 3. Report as of end of 2nd quarter 2025 | By 20. 07.2025 | 15 |
| Task 4. Report as of end of 3rd quarter 2025 | By 20.10.2025 | 15 |
| Task 5. Report on 4th quarter 2025 | By 30.11.2025 | 15 |
| Task 6. Final Report | By 15 December 2025 | 20 |

1. The Consultant shall submit all reports in digital form and two paper copies to the Client in Ukrainian and English languages
2. The acceptability of all report shall be confirmed by the Client in written.

Organization Requirements

1. The assignment shall be performed in line with the approach stipulated by cl.24 in all municipalities of Ukraine, as detailed in Annex 1. The list may expand over the course of implementation of this assignment.
2. The Consultant shall confirm the availability of office premises in Kyiv and ensure operation of its key staff there. The Consultant may establish branch offices within the project implementation areas.
3. The Consultant shall be responsible for all administrative support and logistics necessary for the performance of this assignment. These requirements include but are not limited to all organizational efforts for missions, logistical costs for site visits, data gathering and analysis and requisite software and hardware, preparation of reports, translation, printing services, etc.
4. The Consultant shall be responsible for collecting and analyzing data received from the Client and at the Project implementation locations.
5. The Consultant shall be responsible for establishing and retaining a team. of Key and Non-key experts as may be required for the assignment.
6. The Consultant may Consider forming a joint venture for full coverage of this task, or may consider inviting a subcontractor for Task 2 implementation.

Qualification Criteria

1. The MCTID will invite Consultants shortlisted following the Initial Selection process through the Request for Proposal to submit their technical and financial proposal for the provision of services as described in this Terms of Reference in detail. At the same time, the Consultant's proposal shall consider options of technology-oriented solutions for comprehensive, detailed, reliable, and cost-efficient performance of this assignment.
2. To be eligible for participation in the selection for this assignment, the interested consulting firms shall meet the following qualification criteria:

**Required:**

1. Proven general experience in auditing, monitoring or supervising large-scale projects within the period since January 1, 2014;
2. Proven experience (at least two substantially completed similar contracts/assignments) in projects involving the monitoring and evaluation of results, social and environmental consequences, collecting feedback from beneficiaries, etc., preferably in Ukraine, within the period 2017-2023.
3. Adequate local capacity and staffing to carry out Project tasks.

**Desirable:**

1. The experience in the Projects funded by International Financial Institutions.
2. The experience in auditing, monitoring, or supervising large-scale government projects.
3. Broad international experience and experience in the Region[[2]](#footnote-2);

The Consultant shall provide the following key staff for the performance of this assignment with the minimum qualifications as defined below:

|  |  |  |
| --- | --- | --- |
| # | Position | Qualification Requirements |
| 1 | Project Manager | * 1. Education: Master’s degree or equivalent in the field of Economics, Business Management, Engineering, or other relevant field;   2. 10 years of experience in designing or managing monitoring programs;   3. Experience in at least 2 substantially completed similar contracts/assignments as Project Manager within the period from 2017 to 2023 inclusive;   4. Work experience in the Region;   5. Experience in implementation of projects funded by the IFIs (preferably the World Bank). |
| 2 | Monitoring and Evaluation Expert  (2 positions) | 1. Education: Bachelor’s Degree or equivalent in statistics, finance, economics, or other relevant field. 2. 6 years of relevant experience in working with large data sets, in particular ability to clean, consolidate, organize, visualize and report on information from big datasets and various sources in an efficient and effective manner and in alignment with project results and monitoring indicators 3. Experience in at least 2 substantially completed similar contracts/assignments as Monitoring and Evaluation Expert within the period from 2017 to 2023 inclusive; 4. Work experience in the Region; |
| 3 | Engineer | 1. Education: Bachelor’s Degree or equivalent in civil engineering, urban planning, architecture, urban development, or other relevant field; 2. 5 years of proven experience in construction supervision activities 3. Experience in at least 2 substantially completed similar contracts/assignments as Engineer within the period from 2017 to 2023 inclusive; 4. Work experience in the Region; |
| 4 | Environmental and Social Expert | 1. Education: Bachelor’s Degree or equivalent in the relevant field; 2. 6 years of experience in environmental and social assessment, preferably in Ukraine. 3. Knowledge of the World Bank Environmental and Social Framework. 4. Experience in at least 2 substantially completed similar contracts/assignments as Environmental and Social Expert within the period 2017-2023; 5. Work experience in the Region; |
| 5 | Financial Monitoring Expert | 1. Education: Bachelor’s degree or equivalent in finance, accounting, auditing, economics, or other relevant field; 2. 6 years of experience in projects implemented under the funding of International Financial Institutions. 3. Experience in at least 2 substantially completed similar contracts/assignments as Financial Monitoring Expert within the period 2017-2023; 4. Work experience in the Region; |

ANNEXES

ANNEX 1.

| No. | Oblast | Raion | Hromada |
| --- | --- | --- | --- |
| 1 | Cherkaska | Cherkaskyi | Cherkaska |
| 2 | Cherkaska | Cherkaskyi | Chervonoslobidska |
| 3 | Cherkaska | Cherkaskyi | Kanivska |
| 4 | Cherkaska | Cherkaskyi | Smilianska |
| 5 | Cherkaska | Umanskyi | Umanska |
| 6 | Cherkaska | Zolotoniskyi | Zolotoniska |
| 7 | Chernihivska | Nizhynskyi | Bobrovytska |
| 8 | Chernihivska | Chernihivskyi | Chernihivska |
| 9 | Chernihivska | Chernihivskyi | Desnianska |
| 10 | Chernihivska | Nizhynskyi | Dmytrivska |
| 11 | Chernihivska | Chernihivskyi | Honcharivska |
| 12 | Chernihivska | Chernihivskyi | Horodnianska |
| 13 | Chernihivska | Prylutskyi | Ichnianska |
| 14 | Chernihivska | Chernihivskyi | Ivanivska |
| 15 | Chernihivska | Chernihivskyi | Kiptivska |
| 16 | Chernihivska | Nizhynskyi | Komarivska |
| 17 | Chernihivska | Chernihivskyi | Kozeletska |
| 18 | Chernihivska | Nizhynskyi | Krutivska |
| 19 | Chernihivska | Chernihivskyi | Kulykivska |
| 20 | Chernihivska | Chernihivskyi | Kyinska |
| 21 | Chernihivska | Chernihivskyi | Kyselivska |
| 22 | Chernihivska | Nizhynskyi | Losynivska |
| 23 | Chernihivska | Nizhynskyi | Makiivska |
| 24 | Chernihivska | Prylutskyi | Malodivytska |
| 25 | Chernihivska | Chernihivskyi | Mykhailo-Kotsiubynska |
| 26 | Chernihivska | Nizhynskyi | Nizhynska |
| 27 | Chernihivska | Novhorod-Siverskyi | Novhorod-Siverska |
| 28 | Chernihivska | Nizhynskyi | Novobasanska |
| 29 | Chernihivska | Chernihivskyi | Novobilouska |
| 30 | Chernihivska | Chernihivskyi | Olyshivska |
| 31 | Chernihivska | Prylutskyi | Prylutska |
| 32 | Chernihivska | Chernihivskyi | Ripkynska |
| 33 | Chernihivska | Chernihivskyi | Sednivska |
| 34 | Chernihivska | Novhorod-Siverskyi | Semenivska |
| 35 | Chernihivska | Koriukivskyi | Snovska |
| 36 | Chernihivska | Prylutskyi | Sukhopolovianska |
| 37 | Chernihivska | Nizhynskyi | Talalaivska |
| 38 | Chernihivska | Chernihivskyi | Tupychivska |
| 39 | Chernihivska | Nizhynskyi | Vertiivska |
| 40 | Dnipropetrovska | Kryvorizkyi | Apostolivska |
| 41 | Dnipropetrovska | Pavlohradskyi | Bohdanivska |
| 42 | Dnipropetrovska | Kamianskyi | Bozhedarivska |
| 43 | Dnipropetrovska | Synelnykivskyi | Brahynivska |
| 44 | Dnipropetrovska | Nikopolskyi | Chervonohryhorivska |
| 45 | Dnipropetrovska | Dniprovskyi | Dniprovska |
| 46 | Dnipropetrovska | Synelnykivskyi | Dubovykivska |
| 47 | Dnipropetrovska | Kryvorizkyi | Hrechanopodivska |
| 48 | Dnipropetrovska | Kryvorizkyi | Hrushivska |
| 49 | Dnipropetrovska | Synelnykivskyi | Ilarionivska |
| 50 | Dnipropetrovska | Kamianskyi | Kamianska |
| 51 | Dnipropetrovska | Kryvorizkyi | Karpivska |
| 52 | Dnipropetrovska | Kryvorizkyi | Kryvorizka |
| 53 | Dnipropetrovska | Dniprovskyi | Liubymivska |
| 54 | Dnipropetrovska | Kryvorizkyi | Lozuvatska |
| 55 | Dnipropetrovska | Synelnykivskyi | Malomykhailivska |
| 56 | Dnipropetrovska | Nikopolskyi | Marhanetska |
| 57 | Dnipropetrovska | Synelnykivskyi | Mezhivska |
| 58 | Dnipropetrovska | Pavlohradskyi | Mezhyritska |
| 59 | Dnipropetrovska | Synelnykivskyi | Mykolaivska |
| 60 | Dnipropetrovska | Nikopolskyi | Myrivska |
| 61 | Dnipropetrovska | Nikopolskyi | Nikopolska |
| 62 | Dnipropetrovska | Novomoskovskyi | Novomoskovska |
| 63 | Dnipropetrovska | Dniprovskyi | Novooleksandrivska |
| 64 | Dnipropetrovska | Kryvorizkyi | Novopilska |
| 65 | Dnipropetrovska | Dniprovskyi | Obukhivska |
| 66 | Dnipropetrovska | Pavlohradskyi | Pavlohradska |
| 67 | Dnipropetrovska | Novomoskovskyi | Pereshchepynska |
| 68 | Dnipropetrovska | Nikopolskyi | Pershotravnevska |
| 69 | Dnipropetrovska | Synelnykivskyi | Petropavlivska |
| 70 | Dnipropetrovska | Dniprovskyi | Petrykivska |
| 71 | Dnipropetrovska | Dniprovskyi | Pidhorodnenska |
| 72 | Dnipropetrovska | Novomoskovskyi | Pishchanska |
| 73 | Dnipropetrovska | Synelnykivskyi | Pokrovska |
| 74 | Dnipropetrovska | Nikopolskyi | Pokrovska (Pokrov) |
| 75 | Dnipropetrovska | Nikopolskyi | Pokrovska (Pokrovske) |
| 76 | Dnipropetrovska | Synelnykivskyi | Raivska |
| 77 | Dnipropetrovska | Kryvorizkyi | Shyrokivska |
| 78 | Dnipropetrovska | Synelnykivskyi | Slavhorodska |
| 79 | Dnipropetrovska | Dniprovskyi | Solonianska |
| 80 | Dnipropetrovska | Dniprovskyi | Sursko-Lytovska |
| 81 | Dnipropetrovska | Synelnykivskyi | Synelnykivska |
| 82 | Dnipropetrovska | Synelnykivskyi | Velykomykhailivska |
| 83 | Dnipropetrovska | Pavlohradskyi | Verbkivska |
| 84 | Dnipropetrovska | Kamianskyi | Verkhnodniprovska |
| 85 | Dnipropetrovska | Pavlohradskyi | Yurivska |
| 86 | Dnipropetrovska | Kryvorizkyi | Zelenodolska |
| 87 | Dnipropetrovska | Kamianskyi | Zhovtovodska |
| 88 | Donetska | Bakhmutskiy | Bakhmutska |
| 89 | Donetska | Pokrovskiy | Bilozerska |
| 90 | Donetska | Kramatorskiy | Cherkaska |
| 91 | Donetska | Pokrovskiy | Dobropilska |
| 92 | Donetska | Kramatorskiy | Druzhkivska |
| 93 | Donetska | Pokrovskiy | Hrodivska |
| 94 | Donetska | Kramatorskiy | Illinivska |
| 95 | Donetska | Volnovaskyi | Komarska |
| 96 | Donetska | Kramatorskiy | Kostiantynivska |
| 97 | Donetska | Kramatorskiy | Kramatorska |
| 98 | Donetska | Pokrovskiy | Kurakhivska |
| 99 | Donetska | Kramatorskiy | Lymanska |
| 100 | Donetska | Mariupolskiy | Mariupolska |
| 101 | Donetska | Kramatorskiy | Mykolaivska |
| 102 | Donetska | Pokrovskiy | Myrnohradska |
| 103 | Donetska | Pokrovskiy | Novohrodivska |
| 104 | Donetska | Kramatorskiy | Oleksandrivska |
| 105 | Donetska | Pokrovskiy | Pokrovska |
| 106 | Donetska | Pokrovskiy | Selydivska |
| 107 | Donetska | Pokrovskiy | Shakhivska |
| 108 | Donetska | Kramatorskiy | Slovianska |
| 109 | Donetska | Kramatorskiy | Sviatohirska |
| 110 | Donetska | Bakhmutskiy | Toretska |
| 111 | Donetska | Pokrovskiy | Udachnenska |
| 112 | Donetska | Volnovaskyi | Velykonovosilkivska |
| 113 | Donetska | Volnovaskyi | Vuhledarska |
| 114 | Ivano-Frankivska | Ivano-Frankivskiy | Bilshivtsivska |
| 115 | Ivano-Frankivska | Ivano-Frankivskiy | Obertynska |
| 116 | Ivano-Frankivska | Kolomyiskyi | Sniatynska |
| 117 | Kharkivska | Iziumskyi | Balakliiska |
| 118 | Kharkivska | Iziumskyi | Barvinkivska |
| 119 | Kharkivska | Kharkivskyi | Bezliudivska |
| 120 | Kharkivska | Lozivskyi | Biliaivska |
| 121 | Kharkivska | Lozivskyi | Blyzniukivska |
| 122 | Kharkivska | Bohodukhivskyi | Bohodukhivska |
| 123 | Kharkivska | Iziumskyi | Borivska |
| 124 | Kharkivska | Chuhuivskyi | Chkalovska |
| 125 | Kharkivska | Chuhuivskyi | Chuhuivska |
| 126 | Kharkivska | Kharkivskyi | Derhachivska |
| 127 | Kharkivska | Iziumskyi | Donetska |
| 128 | Kharkivska | Kupianskyi | Dvorichanska |
| 129 | Kharkivska | Iziumskyi | Iziumska |
| 130 | Kharkivska | Kharkivskyi | Kharkivska |
| 131 | Kharkivska | Kupianskyi | Kindrashivska |
| 132 | Kharkivska | Krasnohradskyi | Krasnohradska |
| 133 | Kharkivska | Bohodukhivskyi | Krasnokutska |
| 134 | Kharkivska | Iziumskyi | Kunievska |
| 135 | Kharkivska | Kupianskyi | Kupianska |
| 136 | Kharkivska | Kupianskyi | Kurylivska |
| 137 | Kharkivska | Kharkivskyi | Liubotynska |
| 138 | Kharkivska | Lozivskyi | Lozivska |
| 139 | Kharkivska | Kharkivskyi | Lypetska |
| 140 | Kharkivska | Kharkivskyi | Malodanylivska |
| 141 | Kharkivska | Chuhuivskyi | Malynivska |
| 142 | Kharkivska | Kharkivskyi | Merefianska |
| 143 | Kharkivska | Krasnohradskyi | Natalynska |
| 144 | Kharkivska | Chuhuivskyi | Novopokrovska |
| 145 | Kharkivska | Kharkivskyi | Novovodolazka |
| 146 | Kharkivska | Lozivskyi | Oleksiivska |
| 147 | Kharkivska | Iziumskyi | Oskilska |
| 148 | Kharkivska | Chuhuivskyi | Pechenizka |
| 149 | Kharkivska | Lozivskyi | Pervomaiska |
| 150 | Kharkivska | Kupianskyi | Petropavlivska |
| 151 | Kharkivska | Kharkivskyi | Pisochynska |
| 152 | Kharkivska | Kharkivskyi | Pivdennomiska |
| 153 | Kharkivska | Kharkivskyi | Rohanska |
| 154 | Kharkivska | Iziumskyi | Savynska |
| 155 | Kharkivska | Kupianskyi | Shevchenkivska |
| 156 | Kharkivska | Chuhuivskyi | Slobozhanska |
| 157 | Kharkivska | Kharkivskyi | Solonytsivska |
| 158 | Kharkivska | Chuhuivskyi | Starosaltivska |
| 159 | Kharkivska | Krasnohradskyi | Starovirivska |
| 160 | Kharkivska | Kharkivskyi | Tsyrkunivska |
| 161 | Kharkivska | Kupianskyi | Velykoburlutska |
| 162 | Kharkivska | Kharkivskyi | Vilkhivska |
| 163 | Kharkivska | Kupianskyi | Vilkhuvatska |
| 164 | Kharkivska | Chuhuivskyi | Vovchanska |
| 165 | Kharkivska | Kharkivskyi | Vysochanska |
| 166 | Kharkivska | Krasnohradskyi | Zachepylivska |
| 167 | Kharkivska | Chuhuivskyi | Zmiivska |
| 168 | Kharkivska | Bohodukhivskyi | Zolochivska |
| 169 | Khersonska | Beryslavskyi | Beryslavska |
| 170 | Khersonska | Khersonskiy | Bilozerska |
| 171 | Khersonska | Beryslavskyi | Borozenska |
| 172 | Khersonska | Khersonskiy | Chornobaivska |
| 173 | Khersonska | Khersonskiy | Darivska |
| 174 | Khersonska | Skadovskyi | Holoprystanska |
| 175 | Khersonska | Beryslavskyi | Kalynivska |
| 176 | Khersonska | Khersonskiy | Khersonska |
| 177 | Khersonska | Beryslavskyi | Kochubeivska |
| 178 | Khersonska | Khersonskiy | Muzykivska |
| 179 | Khersonska | Beryslavskyi | Mylivska |
| 180 | Khersonska | Kakhovskyi | Novokakhovska |
| 181 | Khersonska | Beryslavskyi | Novooleksandrivska |
| 182 | Khersonska | Beryslavskyi | Novoraiska |
| 183 | Khersonska | Beryslavskyi | Novovorontsovska |
| 184 | Khersonska | Khersonskiy | Stanislavska |
| 185 | Khersonska | Beryslavskyi | Tiahynska |
| 186 | Khersonska | Beryslavskyi | Velykooleksandrivska |
| 187 | Khersonska | Beryslavskyi | Vysokopilska |
| 188 | Khmelnytska | Khmelnytskyi | Antoninska |
| 189 | Khmelnytska | Khmelnytskyi | Chornoostrivska |
| 190 | Khmelnytska | Khmelnytskyi | Derazhnianska |
| 191 | Khmelnytska | Khmelnytskyi | Khmelnytska |
| 192 | Khmelnytska | Shepetivskyi | Krupetska |
| 193 | Khmelnytska | Khmelnytskyi | Medzhybizka |
| 194 | Khmelnytska | Shepetivskyi | Netishynska |
| 195 | Khmelnytska | Shepetivskyi | Shepetivska |
| 196 | Khmelnytska | Shepetivskyi | Slavutska |
| 197 | Khmelnytska | Khmelnytskyi | Starokostiantynivska |
| 198 | Khmelnytska | Shepetivskyi | Ulashanivska |
| 199 | Khmelnytska | Khmelnytskyi | Yarmolynetska |
| 200 | Kirovohradska | Kropyvnytskiy | Adzhamska |
| 201 | Kirovohradska | Holovanivskyi | Haivoronska |
| 202 | Kirovohradska | Kropyvnytskiy | Katerynivska |
| 203 | Kirovohradska | Kropyvnytskiy | Kropyvnytska |
| 204 | Kirovohradska | Oleksandriiskyi | Oleksandriiska |
| 205 | Kirovohradska | Kropyvnytskiy | Oleksandrivska |
| 206 | Kirovohradska | Oleksandriiskyi | Onufriivska |
| 207 | Kirovohradska | Kropyvnytskiy | Pervozvanivska |
| 208 | Kirovohradska | Oleksandriiskyi | Petrivska |
| 209 | Kirovohradska | Kropyvnytskiy | Sokolivska |
| 210 | Kirovohradska | Kropyvnytskiy | Subottsivska |
| 211 | Kirovohradska | Oleksandriiskyi | Svitlovodska |
| 212 | Kirovohradska | Novoukrainskyi | Tyshkivska |
| 213 | Kirovohradska | Kropyvnytskiy | Velykoseverynivska |
| 214 | Kirovohradska | Kropyvnytskiy | Znamianska |
| 215 | Kyiv city | Kyiv city | Kyiv |
| 216 | Kyivska | Brovarskyi | Baryshivska |
| 217 | Kyivska | Brovarskyi | Berezanska |
| 218 | Kyivska | Buchanskiy | Bilohorodska |
| 219 | Kyivska | Bilotserkivskyi | Bilotserkivska |
| 220 | Kyivska | Obukhivskyi | Bohuslavska |
| 221 | Kyivska | Fastivskyi | Boiarska |
| 222 | Kyivska | Buchanskiy | Borodianska |
| 223 | Kyivska | Buchanskiy | Borshchahivska |
| 224 | Kyivska | Boryspilskyi | Boryspilska |
| 225 | Kyivska | Brovarskyi | Brovarska |
| 226 | Kyivska | Buchanskiy | Buchanska |
| 227 | Kyivska | Fastivskyi | Byshivska |
| 228 | Kyivska | Fastivskyi | Chabanivska |
| 229 | Kyivska | Buchanskiy | Dmytrivska |
| 230 | Kyivska | Vyshhorodskyi | Dymerska |
| 231 | Kyivska | Fastivskyi | Fastivska |
| 232 | Kyivska | Obukhivskyi | Feodosiivska |
| 233 | Kyivska | Fastivskyi | Hatnenska |
| 234 | Kyivska | Boryspilskyi | Hirska |
| 235 | Kyivska | Fastivskyi | Hlevakhivska |
| 236 | Kyivska | Buchanskiy | Hostomelska |
| 237 | Kyivska | Buchanskiy | Irpinska |
| 238 | Kyivska | Vyshhorodskyi | Ivankivska |
| 239 | Kyivska | Brovarskyi | Kalynivska |
| 240 | Kyivska | Fastivskyi | Kalynivska |
| 241 | Kyivska | Brovarskyi | Kalytianska |
| 242 | Kyivska | Buchanskiy | Kotsiubynska |
| 243 | Kyivska | Obukhivskyi | Kozynska |
| 244 | Kyivska | Buchanskiy | Makarivska |
| 245 | Kyivska | Bilotserkivskyi | Medvynska |
| 246 | Kyivska | Obukhivskyi | Myronivska |
| 247 | Kyivska | Buchanskiy | Nemishaivska |
| 248 | Kyivska | Obukhivskyi | Obukhivska |
| 249 | Kyivska | Vyshhorodskyi | Petrivska |
| 250 | Kyivska | Vyshhorodskyi | Pirnivska |
| 251 | Kyivska | Buchanskiy | Piskivska |
| 252 | Kyivska | Vyshhorodskyi | Poliska |
| 253 | Kyivska | Boryspilskyi | Prystolychna |
| 254 | Kyivska | Bilotserkivskyi | Rokytnianska |
| 255 | Kyivska | Bilotserkivskyi | Skvyrska |
| 256 | Kyivska | Vyshhorodskyi | Slavutytska |
| 257 | Kyivska | Boryspilskyi | Studenykivska |
| 258 | Kyivska | Bilotserkivskyi | Tarashchanska |
| 259 | Kyivska | Bilotserkivskyi | Tetiivska |
| 260 | Kyivska | Fastivskyi | Tomashivska |
| 261 | Kyivska | Boryspilskyi | Tsyblivska |
| 262 | Kyivska | Obukhivskyi | Ukrainska |
| 263 | Kyivska | Bilotserkivskyi | Uzynska |
| 264 | Kyivska | Obukhivskyi | Vasylkivska |
| 265 | Kyivska | Brovarskyi | Velykodymerska |
| 266 | Kyivska | Vyshhorodskyi | Vyshhorodska |
| 267 | Kyivska | Buchanskiy | Vyshneva |
| 268 | Kyivska | Boryspilskyi | Yahotynska |
| 269 | Kyivska | Brovarskyi | Zazymska |
| 270 | Kyivska | Boryspilskyi | Zolochivska |
| 271 | Luhanska | Svativskyi | Krasnorichenska |
| 272 | Luhanska | Sievierodonetskii | Lysychanska |
| 273 | Lvivska | Drohobytskyi | Boryslavska |
| 274 | Lvivska | Zolochivskyi | Buska |
| 275 | Lvivska | Chervonohradskiy | Chervonohradska |
| 276 | Lvivska | Chervonohradskiy | Dobrotvirska |
| 277 | Lvivska | Drohobytskyi | Drohobytska |
| 278 | Lvivska | Lvivskiy | Lvivska |
| 279 | Lvivska | Yavorivskyi | Mostyska |
| 280 | Lvivska | Yavorivskyi | Novoiavorivska |
| 281 | Lvivska | Sambirskyi | Novokalynivska |
| 282 | Lvivska | Stryiskyi | Novorozdilska |
| 283 | Lvivska | Lvivskiy | Obroshynska |
| 284 | Lvivska | Lvivskiy | Solonkivska |
| 285 | Lvivska | Stryiskyi | Stryiska |
| 286 | Lvivska | Yavorivskyi | Yavorivska |
| 287 | Lvivska | Zolochivskyi | Zolochivska |
| 288 | Lvivska | Lvivskiy | Zymnovodivska |
| 289 | Mykolaivska | Bashtanskyi | Bashtanska |
| 290 | Mykolaivska | Mykolaivskyi | Berezanska |
| 291 | Mykolaivska | Bashtanskyi | Bereznehuvatska |
| 292 | Mykolaivska | Voznesenskyi | Bratska |
| 293 | Mykolaivska | Voznesenskyi | Buzka |
| 294 | Mykolaivska | Mykolaivskyi | Chornomorska |
| 295 | Mykolaivska | Voznesenskyi | Doroshivska |
| 296 | Mykolaivska | Mykolaivskyi | Halytsynivska |
| 297 | Mykolaivska | Bashtanskyi | Horokhivska |
| 298 | Mykolaivska | Bashtanskyi | Inhulska |
| 299 | Mykolaivska | Bashtanskyi | Kazankivska |
| 300 | Mykolaivska | Mykolaivskyi | Kostiantynivska |
| 301 | Mykolaivska | Mykolaivskyi | Mishkovo-Pohorilivska |
| 302 | Mykolaivska | Mykolaivskyi | Mykolaivska |
| 303 | Mykolaivska | Mykolaivskyi | Nechaianska |
| 304 | Mykolaivska | Bashtanskyi | Novobuzka |
| 305 | Mykolaivska | Mykolaivskyi | Novoodeska |
| 306 | Mykolaivska | Mykolaivskyi | Olshanska |
| 307 | Mykolaivska | Mykolaivskyi | Pervomaiska |
| 308 | Mykolaivska | Voznesenskyi | Prybuzhanivska |
| 309 | Mykolaivska | Bashtanskyi | Pryvilnenska |
| 310 | Mykolaivska | Mykolaivskyi | Radsadivska |
| 311 | Mykolaivska | Mykolaivskyi | Shevchenkivska |
| 312 | Mykolaivska | Bashtanskyi | Shyrokivska |
| 313 | Mykolaivska | Bashtanskyi | Snihurivska |
| 314 | Mykolaivska | Mykolaivskyi | Stepivska |
| 315 | Mykolaivska | Mykolaivskyi | Sukhoielanetska |
| 316 | Mykolaivska | Mykolaivskyi | Vesnianska |
| 317 | Mykolaivska | Mykolaivskyi | Voskresenska |
| 318 | Mykolaivska | Voznesenskyi | Voznesenska |
| 319 | Odeska | Odeskiy | Avanhardivska |
| 320 | Odeska | Odeskiy | Biliaivska |
| 321 | Odeska | Odeskiy | Chornomorska (Chornomorsk) |
| 322 | Odeska | Odeskiy | Chornomorska (Chornomorske, Hvardiiske) |
| 323 | Odeska | Odeskiy | Dachnenska |
| 324 | Odeska | Odeskiy | Fontanska |
| 325 | Odeska | Bilhorod-Dnistrovskyi | Karolino-Buhazka |
| 326 | Odeska | Izmailskyi | Kiliiska |
| 327 | Odeska | Odeskiy | Krasnosilska |
| 328 | Odeska | Podilskyi | Kuialnytska |
| 329 | Odeska | Odeskiy | Maiakivska |
| 330 | Odeska | Odeskiy | Nerubaiska |
| 331 | Odeska | Odeskiy | Odeska |
| 332 | Odeska | Bolhradskyi | Pavlivska |
| 333 | Odeska | Izmailskyi | Reniiska |
| 334 | Odeska | Izmailskyi | Safianivska |
| 335 | Odeska | Bilhorod-Dnistrovskyi | Serhiivska |
| 336 | Odeska | Bilhorod-Dnistrovskyi | Shabivska |
| 337 | Odeska | Odeskiy | Tairovska |
| 338 | Odeska | Odeskiy | Usativska |
| 339 | Odeska | Odeskiy | Velykodolynska |
| 340 | Odeska | Odeskiy | Vyhodianska |
| 341 | Odeska | Odeskiy | Vyzyrska |
| 342 | Odeska | Odeskiy | Yuzhnenska |
| 343 | Poltavska | Kremenchutskyi | Hlobynska |
| 344 | Poltavska | Kremenchutskyi | Horishnoplavnivska |
| 345 | Poltavska | Lubenskyi | Hrebinkivska |
| 346 | Poltavska | Kremenchutskyi | Kamianopotokivska |
| 347 | Poltavska | Kremenchutskyi | Kremenchutska |
| 348 | Poltavska | Lubenskyi | Lubenska |
| 349 | Poltavska | Myrhorodskyi | Myrhorodska |
| 350 | Poltavska | Lubenskyi | Novoorzhytska |
| 351 | Poltavska | Kremenchutskyi | Omelnytska |
| 352 | Poltavska | Kremenchutskyi | Pishchanska |
| 353 | Poltavska | Poltavskyi | Poltavska |
| 354 | Poltavska | Kremenchutskyi | Semenivska |
| 355 | Poltavska | Myrhorodskyi | Velykobahachanska |
| 356 | Poltavska | Myrhorodskyi | Velykosorochynska |
| 357 | Rivnenska | Rivnenskуі | Bilokrynytska |
| 358 | Rivnenska | Rivnenskуі | Klevanska |
| 359 | Rivnenska | Rivnenskуі | Koretska |
| 360 | Rivnenska | Dubenskyi | Pryvilnenska |
| 361 | Rivnenska | Sarnenskyi | Sarnenska |
| 362 | Rivnenska | Rivnenskуі | Zdolbunivska |
| 363 | Rivnenska | Rivnenskуі | Zorianska |
| 364 | Sumska | Sumskyi | Bilopilska |
| 365 | Sumska | Okhtyrskyi | Boromlianska |
| 366 | Sumska | Konotopskyi | Burynska |
| 367 | Sumska | Okhtyrskyi | Chernechchynska |
| 368 | Sumska | Okhtyrskyi | Chupakhivska |
| 369 | Sumska | Shostkynskyi | Druzhbivska |
| 370 | Sumska | Konotopskyi | Duboviazivska |
| 371 | Sumska | Shostkynskyi | Esmanska |
| 372 | Sumska | Shostkynskyi | Hlukhivska |
| 373 | Sumska | Sumskyi | Khotinska |
| 374 | Sumska | Konotopskyi | Konotopska |
| 375 | Sumska | Sumskyi | Krasnopilska |
| 376 | Sumska | Konotopskyi | Krolevetska |
| 377 | Sumska | Okhtyrskyi | Kyrykivska |
| 378 | Sumska | Sumskyi | Lebedynska |
| 379 | Sumska | Sumskyi | Mykolaivska (s. Mykolaivka) |
| 380 | Sumska | Sumskyi | Myropilska |
| 381 | Sumska | Romenskyi | Nedryhailivska |
| 382 | Sumska | Konotopskyi | Novoslobidska |
| 383 | Sumska | Sumskyi | Nyzhnosyrovatska |
| 384 | Sumska | Okhtyrskyi | Okhtyrska |
| 385 | Sumska | Konotopskyi | Popivska |
| 386 | Sumska | Konotopskyi | Putyvlska |
| 387 | Sumska | Sumskyi | Richkivska |
| 388 | Sumska | Romenskyi | Romenska |
| 389 | Sumska | Sumskyi | Sadivska |
| 390 | Sumska | Shostkynskyi | Seredyno-Budska |
| 391 | Sumska | Shostkynskyi | Shalyhynska |
| 392 | Sumska | Shostkynskyi | Shostkynska |
| 393 | Sumska | Sumskyi | Sumska |
| 394 | Sumska | Shostkynskyi | Sveska |
| 395 | Sumska | Okhtyrskyi | Trostianetska |
| 396 | Sumska | Okhtyrskyi | Velykopysarivska |
| 397 | Sumska | Sumskyi | Verkhnosyrovatska |
| 398 | Sumska | Sumskyi | Vorozhbianska |
| 399 | Sumska | Sumskyi | Yunakivska |
| 400 | Sumska | Shostkynskyi | Znob-Novhorodska |
| 401 | Ternopilska | Chortkivskyi | Chortkivska |
| 402 | Ternopilska | Ternopilskyi | Kozivska |
| 403 | Ternopilska | Ternopilskyi | Naraivska |
| 404 | Ternopilska | Ternopilskyi | Ternopilska |
| 405 | Ternopilska | Ternopilskyi | Velykohaivska |
| 406 | Vinnytska | Zhmerynskyi | Barska |
| 407 | Vinnytska | Haisynskyi | Haisynska |
| 408 | Vinnytska | Khmilnytskyi | Ivanivska |
| 409 | Vinnytska | Khmilnytskyi | Kalynivska |
| 410 | Vinnytska | Khmilnytskyi | Koziatynska |
| 411 | Vinnytska | Haisynskyi | Ladyzhynska |
| 412 | Vinnytska | Vinnytskyi | Litynska |
| 413 | Vinnytska | Vinnytskyi | Nemyrivska |
| 414 | Vinnytska | Zhmerynskyi | Severynivska |
| 415 | Vinnytska | Vinnytskyi | Sutyskivska |
| 416 | Vinnytska | Haisynskyi | Trostianetska |
| 417 | Vinnytska | Vinnytskyi | Vinnytska |
| 418 | Vinnytska | Mohyliv-Podilskyi | Yampilska |
| 419 | Vinnytska | Zhmerynskyi | Zhmerynska |
| 420 | Zakarpatska | Mukachivskyi | Mukachivska |
| 421 | Zaporizka | Berdianskyi | Andriivska |
| 422 | Zaporizka | Berdianskyi | Berdianska |
| 423 | Zaporizka | Zaporizkyi | Bilenkivska |
| 424 | Zaporizka | Zaporizkyi | Dolynska |
| 425 | Zaporizka | Polohivskyi | Huliaipilska |
| 426 | Zaporizka | Zaporizkyi | Komyshuvaska |
| 427 | Zaporizka | Zaporizkyi | Kushuhumska |
| 428 | Zaporizka | Zaporizkyi | Matviivska |
| 429 | Zaporizka | Zaporizkyi | Mykhailivska |
| 430 | Zaporizka | Zaporizkyi | Mykhailo-Lukashivska |
| 431 | Zaporizka | Zaporizkyi | Novomykolaivska |
| 432 | Zaporizka | Zaporizkyi | Novooleksandrivska |
| 433 | Zaporizka | Polohivskyi | Orikhivska |
| 434 | Zaporizka | Zaporizkyi | Pavlivska |
| 435 | Zaporizka | Polohivskyi | Preobrazhenska |
| 436 | Zaporizka | Zaporizkyi | Stepnenska |
| 437 | Zaporizka | Zaporizkyi | Tavriiska |
| 438 | Zaporizka | Zaporizkyi | Vilnianska |
| 439 | Zaporizka | Polohivskyi | Vozdvyzhivska |
| 440 | Zaporizka | Zaporizkyi | Zaporizka |
| 441 | Zhytomyrskа | Korostenskyi | Bilokorovytska |
| 442 | Zhytomyrskа | Zhytomyrskyi | Brusylivska |
| 443 | Zhytomyrskа | Zhytomyrskyi | Cherniakhivska |
| 444 | Zhytomyrskа | Berdychivskyi | Chervonenska |
| 445 | Zhytomyrskа | Zhytomyrskyi | Chudnivska |
| 446 | Zhytomyrskа | Korostenskyi | Hladkovytska |
| 447 | Zhytomyrskа | Zhytomyrskyi | Hlybochytska |
| 448 | Zhytomyrskа | Korostenskyi | Korostenska |
| 449 | Zhytomyrskа | Korostenskyi | Malynska |
| 450 | Zhytomyrskа | Korostenskyi | Narodytska |
| 451 | Zhytomyrskа | Novohrad-Volynskyi | Novohrad-Volynska |
| 452 | Zhytomyrskа | Zhytomyrskyi | Novohuivynska |
| 453 | Zhytomyrskа | Korostenskyi | Olevska |
| 454 | Zhytomyrskа | Korostenskyi | Ovrutska |
| 455 | Zhytomyrskа | Zhytomyrskyi | Radomyshlska |
| 456 | Zhytomyrskа | Zhytomyrskyi | Stanyshivska |
| 457 | Zhytomyrskа | Zhytomyrskyi | Teterivska |
| 458 | Zhytomyrskа | Korostenskyi | Ushomyrska |
| 459 | Zhytomyrskа | Zhytomyrskyi | Vilshanska |
| 460 | Zhytomyrskа | Zhytomyrskyi | Vysokivska |
| 461 | Zhytomyrskа | Zhytomyrskyi | Zhytomyrska |

1. Region means Europe and Central Asia [↑](#footnote-ref-1)
2. Region means Europe and Central Asia [↑](#footnote-ref-2)